## Slide 1
INTERNAL LEADERSHIP REVIEW
BiDoc Chat
Current status and full improvement plan
What is healthy now, what remains structurally risky, and how to improve the system without losing control of quality.
20 August 2026
BiDoc
Notes: Purpose: align leadership on current chat health and approve a phased reliability plan.
[Sources]
- Internal BiDoc repository and read-only runtime telemetry reviewed on 2026-08-20.

## Slide 2
EXECUTIVE STATUS
Working again, but not yet hardened
BiDoc Chat | Internal leadership review
02
The memory incident appears resolved. Current runs are healthy. The architecture still contains failure modes that can recreate poor or partial answers under heavier load.
Confirmed now
Memory loads and writes complete normally. Semantic retrieval and exact queries are active. Recent Main calls finished without timeout or truncation.
Still exposed
Main context can grow sharply, truncation is not enforced as failure, workflow status can be misleading, and Data Query failures lack useful diagnostics.
Recommendation
Measure first. Harden completion. Compact Main. Then tune models.
Notes: The conclusion deliberately separates current health from architectural reliability.
[Sources]
- src/agent.js lines 53-312 and 2298-2445.
- src/chatMemory.js lines 27-131 and 379-405.
- Read-only runtime telemetry aggregate captured 2026-08-20.

## Slide 3
SYSTEM MAP
Three routes answer three kinds of questions
BiDoc Chat | Internal leadership review
03
Every request shares the same intake and memory boundary; answer generation diverges by question capability.
Sanitize → Routing memory → Classifier → Agent memory → Capability route
CHAT
Lite Agent
General conversation; no project retrieval
EXACT
Typed Data Query
Deterministic count, date, status, or lookup
SEMANTIC / MIXED
Hybrid → Graph → Reranker → Tools → Main
Grounded explanation, synthesis, or investigation
Notes: Exact routes intentionally bypass generic semantic retrieval; mixed routes use both exact anchors and semantic evidence.
[Sources]
- src/agent.js lines 53-210, 419-1150, and 1518 onward.
- src/subagents/dataQuery.js classifyDataQueryCapability and runDataQueryAgent.

## Slide 4
RUNTIME EVIDENCE
Healthy signals, small sample
BiDoc Chat | Internal leadership review
04
8
completed post-fix chats
7 RAG · 1 Lite
0
memory failures
load or write
0
Main timeouts or
truncated completions
3 + 1
exact-query successes
+ one earlier failure
Main prompt tokens varied 8× across four model calls
Chart: 
| Call 1 | Call 2 | Call 3 | Call 4
Prompt tokens | 4953 | 5464 | 11096 | 41536
Interpretation
The system is currently healthy, but eight runs are not enough to prove reliability. The 41.5K-token request shows that payload growth remains real.
Notes: The chart contains the four actual Main prompt-token values in the sampled window. All four completed with STOP.
[Sources]
- Read-only App Supabase aggregate of chat_messages_gf.workflow_log.openRouterUsage.calls and run_events.
- Sample window: 2026-08-19 18:39 UTC through 2026-08-20 15:02 UTC.

## Slide 5
MEMORY
Memory now recalls with clear boundaries
BiDoc Chat | Internal leadership review
05
What changed
• Previous-session recall requires an authenticated user.
• It activates only on an explicit recall request.
• The recalled summary is labeled as conversational context—not project evidence.
• Memory errors fail open so the answer still proceeds.
What still needs proof
• No sampled live request exercised explicit previous-session recall.
• User isolation, stale memory, corrections, and deletion need end-to-end tests.
• Hebrew and English token estimation should be calibrated against actual model usage.
Current automated result: 12 / 12 focused memory tests passed
Notes: The live sample confirms healthy memory load/write telemetry, but not explicit previous-session recall because previous_session_recalled was false in all eight runs.
[Sources]
- src/chatMemory.js lines 27-131, 308-324, and 379-405.
- src/agent.js lines 77-180 and 197-210.
- test/run-tests.js focused memory filter result: 12/12.

## Slide 6
RISK CONCENTRATION
The remaining risks sit after retrieval
BiDoc Chat | Internal leadership review
06
Oversized Main payload
Bounded context is sent alongside full raw retrieval, graph, tool, source, plan, and memory objects.
Cost, latency, and timeout risk rise with broader questions.
Truncation is not enforced
Completion telemetry records length/MAX_TOKENS, but synthesis accepts any non-empty answer string.
A partial answer can appear successful.
Workflow status is optimistic
Main is always shown as done; conflicts are shown as errors even when they are warnings.
Operators can misdiagnose the failing stage.
Data Query failure is opaque
One sampled exact route exposed only data_query_failed while semantic retrieval remained intentionally skipped.
The system may continue without enough evidence or explanation.
Notes: These are code-level risks that remain even when the latest sample is healthy.
[Sources]
- src/agent.js lines 2324-2437 and 6020-6042.
- src/openrouter.js lines 10-112 and 301-339.
- Read-only runtime metadata for the sampled Data Query failure.

## Slide 7
IMPROVEMENT STRATEGY
Four waves turn recovery into reliability
BiDoc Chat | Internal leadership review
07
1
Establish truth
Baseline evaluation
Completion integrity
Main compaction
Phases 0–2
2
Improve quality
Routing and retrieval
Memory hardening
Answer contracts
Phases 3–5
3
Make it visible
Observability and QA
Model calibration
Phases 6–7
4
Roll out safely
Feature flags
Internal shadow runs
Measured canary
Phase 8
Approval gate after every phase; no tuning before evidence and payload control.
Notes: The sequencing is dependency-driven: first measure, then prevent incomplete output, then improve quality, then optimize cost and rollout.
[Sources]
- docs/main-agent-context-compaction-plan.md.
- Current repository and runtime audit completed 2026-08-20.

## Slide 8
WAVE 1 | PHASES 0–2
Establish truth and prevent partial answers
BiDoc Chat | Internal leadership review
08
0 · Baseline
Build a fixed Hebrew/English evaluation pack across Lite, semantic, exact, mixed, memory, conflict, missing-evidence, and adversarial cases.
1 · Completion integrity
Carry finish metadata with the answer. Reject length/MAX_TOKENS. Retry once with bounded context, then return an honest safe fallback.
2 · Main compaction
Create one deduplicated evidence representation. Remove raw duplicates. Compact graph and tool results. Enforce a preflight input budget.
Exit gate
No truncated completion can reach a customer. Main prompt p95 is at or below ~24K tokens. No uncapped raw retrieval object is serialized into Main.
Test first: timeout · truncation · empty output · provider error · duplicate evidence · oversized payload
Notes: Phase 0 does not change production behavior. Phases 1 and 2 should remain separately reviewable and feature-gated.
[Sources]
- src/openrouter.js completion and telemetry behavior.
- src/agent.js Main synthesis payload and retry path.
- docs/main-agent-context-compaction-plan.md.

## Slide 9
WAVE 2 | PHASES 3–5
Improve routing, evidence, and memory precision
BiDoc Chat | Internal leadership review
09
3 · Routing and retrieval
Freeze an exact / semantic / mixed capability matrix. Calibrate classifier routing, date handling, query rewrite, hashtag relaxation, deduplication, and reranking.
4 · Memory hardening
Test same-session follow-ups, explicit previous recall, user isolation, stale memory, corrections, deletion, secrets, and project-evidence boundaries.
5 · Answer contracts
Add controlled modes for latest status, responsibility, blockers vs risks, delay lists, and immediate actions. Map source IDs to controlled links.
Recommended acceptance targets
All golden exact cases route correctly · Overall routing ≥95% · Evidence recall ≥90%
Zero cross-user memory leakage · Every citation ID resolves
Notes: The exact numeric targets should be confirmed after Phase 0 baseline measurement; these are recommended initial gates.
[Sources]
- src/agent.js routing and retrieval flow.
- src/chatMemory.js memory controls.
- test/run-tests.js current routing and memory coverage.

## Slide 10
WAVE 3 | PHASES 6–7
Make quality visible and cost-aware
BiDoc Chat | Internal leadership review
10
Operational confidence requires the workflow view to report what actually happened—not simply that the request ended.
6 · Observability and QA
Track route reason, payload size by section, evidence count, Data Query reason codes, memory status, finish reason, fallback type, latency, tokens, and cost. Show conflicts as warnings when appropriate.
7 · Model calibration
Only after compaction, compare the current Gemini Main model with cheaper candidates while holding prompts, evidence, retrieval, and questions constant.
Settings status: Not checked, Verified, or Failed—never ambiguous gray.
Notes: The gray Content/Tables labels are a UI-state issue, not proof of a failed connection. Runtime logs confirmed active Content and Data Query usage.
[Sources]
- src/agent.js buildWorkflowLog and OpenRouter usage aggregation.
- Current SettingsPage rendering reviewed in the prior connection audit.
- Active read-only runtime telemetry.

## Slide 11
WAVE 4 | PHASE 8
Roll out only against measurable gates
BiDoc Chat | Internal leadership review
11
1
Feature flag
Keep every behavioral change reversible.
2
Evaluation pack
Run the fixed baseline before any live exposure.
3
Internal shadow
Compare old and new paths without customer impact.
4
Small canary
Measure quality, errors, latency, tokens, and dislikes.
5
Expand or roll back
Proceed only when the new path beats baseline.
Definition of done
• No incomplete answer is accepted
• Main context remains bounded
• Exact routes pass the gold set
• Citation IDs resolve
• No cross-user memory leakage
• Full suite is green or legacy tests are explicitly quarantined
Notes: No deployment, feature-flag change, or production mutation is authorized by this deck; it defines the approval sequence.
[Sources]
- Recommended rollout controls derived from the current architecture and test baseline.
- Repository-wide result: 542 passed, 13 failed.

## Slide 12
IMMEDIATE DECISION
Approve Phase 0—not a production change
BiDoc Chat | Internal leadership review
12
The first step is a measured baseline, not another fix based on isolated examples.
12-question smoke pack
3 semantic · 3 exact · 2 mixed · 2 same-session memory · 1 previous-session recall · 1 missing-evidence case
Run each case three times.
Deliverable and approval gate
Record route, evidence, answer quality, citations, finish reason, prompt tokens, latency, cost, and fallback state. Approve Phase 1 only after the baseline is accepted.
Decision: authorize Phase 0 baseline evaluation only.
Notes: This close keeps the next action small, testable, read-only against production data, and approval-gated.
[Sources]
- Current audit findings and full improvement plan prepared 2026-08-20.
- No repository, settings, schema, or production changes were made during the audit.